Table 1: Resource needs for our project

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Deliverable** | | Resource Name | Amount of resource required in (hours) or (number of items) | Cost |
| Tasks | Description |
| 1.0 | Planning – prepare meeting | Team members meeting (workshop) | 4 hours | 4x30$= 120$ |
| 2.0 | Make Schedule | Post it notes | Post it Pop-up Notes | 4.99$ |
| 3.0 | Competitor analysis | Team of researchers  laptops | 6 hours  5 laptops | 6x30$= 180$  5x500$= 2500$ |
| 4.0 | Design and layout of the site | Lead UI and UX to give examples to the stakeholder | 18 hours | 18x45$=810$ |
| 4.1 | Design a website | Head developer and junior developer | 2 laptops | 2x500$ = 1000$ |
| 4.2 | Website Testing | Team of tester | 4 Laptops | 4x500$ = 2000$ |
| 4.3 | Website Analysis | Heuristics Testers | 3 hours  1 laptop | 1x500$ = 500$  3x30$ = 90$ |
| 5.0 | Web Host | Website server | One year plan  Standard | 17.58x12 = 210.96$ |
| **Total** |  |  |  | **7204.99$ NZ** |

Reference: Excelonist (n.d.) *PM template*. htttp://www.Excelonist.com.